5. Evaluation – group’s experience at 7COM1079

5.1 What went well

My team was able to effectively sync with Github for version control, and communicate on Slack. The task allocation couldn’t have been clearer: Ahmed took care of the data preparation, Saikrishna combed through literature, Suraj did the statistical analysis and Shashintha and I crafted visuals.

Everyone was held accountable in regular check-ins. Centralized Repository The use of common repository allowed smooth integration of contribution by individuals, thereby meeting deadlines.

  - Points for improvement

For future work, we would suggest starting earlier to enable greater evaluation and iteration. More in-person meetings can also improve the sharing of ideas, albeit direct communications.

Some team members had trouble with Git commands at first so a short teach-in might be in order.

More explicit documentation needs at the beginning would have helped integration.

  - Group’s time management

The team broke down the 4-week project by having four phases - week 1 was setup and data cleaning, Week 2 for analysis and research preparation, Week 3 for visualization and writing, Week 4 to integrate ideas together and evaluate. This methodological approach leaded to a smooth and fault free development.

  - Project’s overall judgement

The study successfully met its research aims. The team learned vital skills in collaborative research, statistical analysis, and academic writing. The correlation analysis yielded significant findings and improved collaboration and technical abilities.

  - Comment on GitHub log output

The log output from GitHub (Appendix B) supports further a consistent involvement of the team throughout the project. All five committed to what they were doing. Three major commitments are highlighted:

1. Commit Message: "Ahamed: Data cleaning complete" - Established the clean dataset foundation.

2. Commit Message: "Suraj: Statistical analysis complete" - Confirmed significant correlation.

3. Commit Message: "Team Leader(Shashintha): Combined Analysis and Verification"